# Project Plan: Task and Operations Management System

## 1. Scope of the Project

The project aims to build a centralized system for managing tasks, operations, and workflows across teams.
 It will cover:

### Functional Scope

- Task Management

  - Create, assign, and track tasks.

  - Deadlines, priorities, reminders, and recurring tasks.

- Operations Management

  - Monitor daily, weekly, monthly operational activities.

  - Custom workflows (approval, review, completion).

- Collaboration

  - Team dashboard, chat/comments on tasks.

  - File sharing and tagging.

- Reporting & Analytics

  - Task completion reports.

  - Productivity insights (per user/team).

- Notifications

  - Email, SMS, or push notifications for deadlines.

- Role & Permission System

  - Admins, Managers, Employees – each with different access levels.

- Integration Scope

  - Calendar (Google/Outlook).

  - Slack / WhatsApp notifications (future).

### Business Scope

- Increase productivity by tracking efficiency.

- Improve transparency with clear accountability.

- Reduce delays and miscommunication.

- Provide insights to optimize operations.

### Technical Scope

- Scalable (support up to 10,000 users initially).

- Secure (role-based access + encryption).

- Cross-platform: Web + Mobile.

- API-ready for integrations.

## 2. Modules and Timelines

| Module | Features | Timeline |
| --- | --- | --- |
| 1. User Management & Authentication | Signup/Login, Roles (Admin, Manager, Employee), Password reset, Profile mgmt | 2 weeks |
| 2. Task Management | Create/Edit/Delete tasks, Assign tasks, Set deadlines, Status (To-Do, In Progress, Done), Priority levels | 3 weeks |
| 3. Operations Management | Workflow builder (steps like Review → Approve), Recurring tasks, Templates for operations, and KPIs | 3 weeks |
| 4. Collaboration Tools | Comments, File attachments, Mentions (@user), Team dashboard | 2 weeks |
| 5. Notifications & Reminders | Email + In-app notifications, Push notifications (future), Deadline alerts | 2 weeks |
| 6. Reports & Analytics | Task completion trends, Team productivity dashboards, Export (PDF/Excel) | 3 weeks |
| 7. Admin Panel | User roles, Access control, Activity logs, Audit trail | 2 weeks |
| 8. Integrations (Optional Phase 2) | Google Calendar, Slack/WhatsApp alerts, External APIs | 3 weeks |
| 9. Testing & QA | Unit testing, Integration testing, Security testing | 3 weeks (parallel) |
| 10. Deployment & Documentation | Cloud deployment, CI/CD, User manual | 2 weeks |

## 3. Technology Stack

### Frontend:

- Next.js (React-based, supports SSR & SEO optimization)
- Tailwind CSS (for responsive UI design)
- TypeScript (for type safety and scalability)

### Backend:

- Node.js with Express.js (lightweight, scalable server)
- Alternatively, Nest.js (structured, enterprise-grade backend framework)
- Authentication via JWT or OAuth2

### Database:

- Primary Choice: PostgreSQL (robust relational database with advanced features)
- Alternative: MySQL (if the team is already comfortable)
- Prisma ORM (for type-safe database interactions)
- Redis (for caching sessions, notifications, and real-time updates)